**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 17 November 2023 |
| Team ID | 592303 |
| Project Name | Predicting Lumpy Skin Disease |
| Maximum Marks | 17 November 2023 |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can use app by entering my email, password, and confirming my password. | 2 | High | Mirza Farn zaid |
| Sprint-1 | Login | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | Medium | Saboor Uddin ahmed |
| Sprint-2 | Dashboard | USN-3 | As a user, I can use app for Lumpy disease. | 2 | High | Mohd inshal naved |
| Sprint-1 |  | USN-4 | As a user, I can enter the feature of Lumpy disease. | 2 | High |  |
| Sprint-1 |  | USN-5 | As a user, I will get prediction of disease | 1 | High |  |
|  |  |  |  |  |  |  |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 10 Days | 18 Oct 2023 | 29 Oct 2023 | 20 | 18 Oct 2023 |
| Sprint-2 | 20 | 10 Days | 28 Oct 2023 | 05 Nov 2023 |  |  |
| Sprint-3 | 20 | 10 Days | 8 Nov 2023 | 12 Nov 2023 |  |  |
| Sprint-4 | 20 | 10 Days | 19 Nov 2023 | 19 Nov 2023 |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

****